## Slide 1: Spring 2012 MOSP Agenda
Team
Project
Progress
Approach
Lessons
Roadmap

## Slide 2: Argonauts Team
PLANNING MANAGER
(Managing Engineer)
TEAM LEAD
(Risk Manager)
QA LEAD
(Quality Process Engineer)
CHIEF ARCHITECT
(Requirements Engineer)
DEVELOPMENT LEAD
(Support Engineer & Chief Scientist)

## Slide 3: Studio Mentors

## Slide 4: Client – EnerNOC, Inc.
A leading provider of energy management
applications for the smart grid
Jake Thompson
Mgr. of Advanced Technology
EnerNOC, Inc.
www.enernoc.com

## Slide 5: Project Context – Demand Response
Peak energy usage
Emergency curtailment
Utility/Grid Operator
Institutional
Commercial
Industrial
Demand Response Event
Notification
Feedback
Execute Energy Reduction Plans

## Slide 6: Project Scope – Automated Demand Response
Top Node
(EnerNOC)
1,000 Nodes
Large Industrial
100,000 Nodes
Small Commercial
1,000,000 Nodes
Residential
Gateway
Lighting
HVAC
Machinery
Business Goals
Scalable demand response
Lower implementation costs
Real-time monitoring and control
Feedback
Notification
<OpenADR 2.0 />
End Node (Customer)

## Slide 7: Project Strategy
Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
1st Semester - 2011
2nd Semester - 2012
3rd Semester - 2012
4th Semester - 2012
Kickoff
Sep 23
Identify, define, and refine architectural drivers in iterative manner
SOW
Protocols Selection
Create and refine architecture through evaluation and experimentation
Architecture Design
Core Implementation
Implement, integrate, and verify the architecture
Reference Implementation
Transition activities,
Postmortem
ADD*, White Paper
*Architecture Design Document

## Slide 8: Spring 2012 – Semester Goals
Stabilize requirements by mid-semester
Start architecture design by mid-semester
Reach “period of certainty” by end of semester

## Slide 9: Spring 2012 Summary
1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17
January
February
March
April
QAW
May
5
6
7
8
9
10
ACDM Stages
Stage 1: Discovered architectural drivers
Stage 2: Established project scope
ACDM Stages (Iteratively)
Stage 3: Created/Refined architecture
Stage 4: Evaluated the architecture design
Stage 5: Took production decisions
Stage 6: Conducted few experiments
Protocols Selected
MOSP
Production
Decision Taken
Production
Decision Taken
Architecture Designed
EOSP
Iterations

## Slide 10: Change in Planning Process
Goals
To add value to the client by maximizing the amount of time spent in design activities.
To minimize the amount of time spent in overhead and unplanned activities.
To provide more visibility into the plan and the planning process.

## Slide 11: Change in Planning Process
Solutions:
Time-boxed planning and reflection meetings
Estimation at the work package level in velocity points using planning poker
Tracking through stand up meetings and constant communication among team members
Shorter iterations. Plan more, plan often
Online planning and tracking tool –

## Slide 12: Pivotal Tracker Features

## Slide 13: Planning Reflections
Measuring overhead and unplanned activities gave an indication to change process
Planning more, planning often is very useful when there are technical uncertainties.
Pivotal Tracker increases the visibility of project management.
Pivotal Tracker works well for tracking small work packages consisting of few tasks.
Pivotal Tracker may not work in Summer due to the expected increase in the number of work packages and tasks.