## Slide 1
OpenADR 2.0 Multiple Transport
Reference Architecture
Spring 2012 EOSP Argonauts Team
Presented by
Dandan Zheng
Tharanga Gamaethige

## Slide 2: Spring 2012 EOSP Agenda
Team
Project
Progress
Approach
Lessons
Roadmap

## Slide 3: Argonauts Team
Siddharth Subramanian
Planning Manager
Rui Li
Team Lead
Tharanga Gamaethige
Quality Assurance Lead
Matt Lenzo
Development Lead
Dandan Zheng
Chief Architect

## Slide 4: Studio Mentors
Grace
Lewis
Mel Rosso-
Llopart
Bradley
Schmerl

## Slide 5: Client – EnerNOC, Inc.
A leading provider of energy management
applications for the smart grid
Jake Thompson
Mgr. of Advanced Technology
EnerNOC, Inc.
www.enernoc.com

## Slide 6: Project Context – Demand Response
Peak energy usage
Emergency curtailment
Utility/Grid Operator
Institutional
Commercial
Industrial
Demand Response Event
Notification
Feedback
1
2
Execute Energy Reduction Plans
3
4
Notes: - Our system will reside with energy aggregators, such as EnerNOC to handle notification and feedback

## Slide 7: Project Scope – Automated Demand Response
Virtual Top Node
(EnerNOC)
1,000 Nodes
Large Industrial
100,000 Nodes
Small Commercial
1,000,000 Nodes
Residential
VEN
Lighting
HVAC
Machinery
Business Goals
Untapped demand response markets
Lower implementation costs
Real-time monitoring and control
Feedback
Notification
<OpenADR 2.0 />
Virtual End Node (Customer)
Notes: - Project scope is denoted by the grey dotted box

## Slide 8: Project Objectives
Design an architecture for the VTN in accordance with the OpenADR 2.0 standard that supports multiple transport protocols
Evaluate this architecture in terms of its performance and scalability
Produce a reference implementation to demonstrate key design decisions and serve as a model for developers in the OpenADR community

## Slide 9: Spring 2012 – Semester Goals
Stabilize requirements by mid-semester
Start architecture design by mid-semester
Reach “period of certainty” by end of semester

## Slide 10: Project Milestones
Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
1st Semester - 2011
2nd Semester - 2012
3rd Semester - 2012
4th Semester - 2012
Kickoff
Sep 23
Identify, define, and refine architectural drivers in iterative manner
SOW
Protocol Selection
Create and refine architecture through evaluation and experimentation
ADD*
V1.0
Core Implementation
Implement, integrate, and verify the architecture
Reference Implementation
Transition activities,
Postmortem
ADD*
White Paper
*Architecture Design Document
“Go decision”
“Go decision”
Notes: System wide architecture design is in place, but we verified it through just informal reasoning. This project requires harder evidence. Therefore we need to get more confidence on the design through experimentation or formal modeling.
Our process is based on ACDM

## Slide 11: Spring 2012 Milestones
1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17
January
February
March
April
QAW
May
5
6
7
8
9
10
ACDM Stages
Stage 1: Discovered architectural drivers
Stage 2: Confirmed project scope
ACDM Stages (Iteratively)
Stage 3: Created/Refined architecture
Stage 4: Evaluated the architecture design
Stage 5: Made production decisions
Stage 6: Conducted few experiments
Protocols Selected
MOSP
Arch.
Evaluation
Arch.
Evaluation
ADD v 1.0
EOSP
Iterations
“Go Decision”

## Slide 12: Approach
Requirements Management
Architecture Design
Project Management
Quality Assurance
Risk Management
Requirements / Design / Management / Quality / Risk

## Slide 13: Requirements Strategy
Elicit
Analyze
Document
Verify
Operational requirements
Business and technical constraints
Quality attribute requirements
Clarify
Prioritize
Model
Architecture Drivers
Specification
Architecture design
Experimentation
Usage scenarios
Requirements / Design / Management / Quality / Risk

## Slide 14: Summary of Architectural Drivers
High Priority Quality Attributes
  Scalability
  Protocol Extensibility
  Service Extensibility
Medium Priority Quality Attributes
  Performance (latency, throughput)
  Deployability
  Reliability (fault detection)
Low Priority QAs
  Security (confidentiality)
  Availability (recovery)
Category | # | Volatility
Quality Attribute Scenarios | 10 | TODO
Functional Use Cases | 16 | TODO
Technical Constraints | 11 | TODO
Business Constraints | 9 | TODO
Functional Requirements
  Core message exchange patterns
  OpenADR services
  System configuration
  Front-end command and control
Requirements / Design / Management / Quality / Risk

## Slide 15: Approach
Requirements Management
Architecture Design
Project Management
Quality Assurance
Risk Management
Requirements / Design / Management / Quality / Risk

## Slide 16: Architecture Design Process
Design
Peer Review
Client Feedback
Architecture Design Evaluation Workshop
Documentation and Issue Analysis
Requirements / Design / Management / Quality / Risk
Short design iterations
Breadth first vs. depth first
Low-fidelity to higher fidelity
Notes: Short design iterations: ensure convergence of designs and gather client feedback

## Slide 17: Dynamic Perspective, High-Level Context
Requirements / Design / Management / Quality / Risk

## Slide 18: Dynamic Perspective, Outbound Message Flow
Requirements / Design / Management / Quality / Risk

## Slide 19: Dynamic Perspective, Outbound Message Flow
Requirements / Design / Management / Quality / Risk

## Slide 20: Dynamic Perspective, Outbound Message Flow
Requirements / Design / Management / Quality / Risk

## Slide 21: Dynamic Perspective, Outbound Message Flow
Requirements / Design / Management / Quality / Risk

## Slide 22: Dynamic Perspective, Inbound Message Flow
Requirements / Design / Management / Quality / Risk

## Slide 23: Dynamic Perspective, Inbound Message Flow
Requirements / Design / Management / Quality / Risk

## Slide 24: Dynamic Perspective, Inbound Message Flow
Requirements / Design / Management / Quality / Risk

## Slide 25: Dynamic Perspective, Persistence Tier
Requirements / Design / Management / Quality / Risk

## Slide 26: Physical Perspective, Allocation View
Requirements / Design / Management / Quality / Risk

## Slide 27: Static Perspective, Protocol Gateway API
Requirements / Design / Management / Quality / Risk

## Slide 28: Static Perspective, Protocol Gateway API
Requirements / Design / Management / Quality / Risk

## Slide 29: Static Perspective, Protocol Gateway API
Requirements / Design / Management / Quality / Risk

## Slide 30: Approach
Requirements Management
Architecture Design
Project Management
Quality Assurance
Risk Management
Requirements / Design / Management / Quality / Risk

## Slide 31: Change in Planning Process
Old Planning Process
Planning, estimation, and tracking using excel sheets
Estimation at the task-level in person-hours
Lengthy planning meetings and overhead activities
Goals
Maximize effort spent on design activities
Minimize the effort spent on overhead and unplanned activities
Accommodate creative design process and technical uncertainties
Provide more visibility into the plan and the planning process
Requirements / Design / Management / Quality / Risk

## Slide 32: Change in Planning Process
Solutions:
Time-boxed planning and reflection meetings
Shorter iterations: Plan more, plan often
Work package estimation through planning poker
Tracking through velocity points
Accountability through standup meetings and constant communication
Online planning and tracking tool –
Requirements / Design / Management / Quality / Risk

## Slide 33: Pivotal Tracker Features
Requirements / Design / Management / Quality / Risk
Notes: Estimated velocity for an iteration, which stabilizes after 3-4 iteration.
Estimation at the work-package level, as compared to task level using planning poker
Tasks enumerated under every work package
Clear entry and exit criteria for every work package

## Slide 34: Planning Reflections
Measuring overhead and unplanned activities gave an indication to change the process.
Planning more, planning often is very useful when there are technical uncertainties.
Pivotal Tracker increases the visibility of project management.
Pivotal Tracker works well for tracking small work packages consisting of few tasks.
Pivotal Tracker will not work in summer due to the expected increase in the number of work packages and tasks. More granularity is needed in summer.
Requirements / Design / Management / Quality / Risk

## Slide 35: Approach
Requirements Management
Architecture Design
Project Management
Quality Assurance
Risk Management
Requirements / Design / Management / Quality / Risk

## Slide 36: Quality Assurance
“Quality is free” – Philip Crosby
“When there is no notion of quality, productivity is infinite” - Argonauts
Requirements / Design / Management / Quality / Risk
Notes: - Phil Crosby used the quote “Quality is free” to explain the definition of quality to executives in terms they can understand. We are using how productivity and quality are related to explain why we didn’t get the initial productivity we planned as we figure out the importance of quality.

## Slide 37: Goals
To assure quality of the reference architecture and related deliverables as required by the customer – All attributes of the architecture are verified before the final delivery
To ensure the quality of internal processes which are used to produce client deliverables – Continuously measuring and observing the health and status of internal processes
Requirements / Design / Management / Quality / Risk
Notes: - Phil Crosby used the quote “Quality is free” to explain the definition of quality to executives in terms they can understand. We are using how productivity and quality are related to explain why we didn’t get the initial productivity we planned as we figure out the importance of quality.

## Slide 38: Activities in Spring 2012
Product Quality
  Requirements reviews
  Peer reviews
  Architecture Design Evaluation Workshop (ADEW)
Process Quality
  Process quality metric
  ETVX* for planned tasks
  Managing technical debt
*Entry-Task-Validation-Exit
Requirements / Design / Management / Quality / Risk

## Slide 39: Architecture Design Evaluation Workshop (ADEW)
Conducted at the end of every iteration to review the architecture design, identify issues and make the production go/no-go decision
Requirements / Design / Management / Quality / Risk

## Slide 40: Process Quality Metric
Bi-weekly process evaluation provided visibility into the health and status of internal processes
Made corrective actions based on team feedback
Requirements / Design / Management / Quality / Risk

## Slide 41: Managing Technical Debt
Managed two week iterations without losing the sight of quality of deliverables through technical debt
Provided insights into quality related issues of tasks, individuals and processes
Requirements / Design / Management / Quality / Risk
Notes: - Identifying types of technical debts
- Providing visibility into technical debt by putting them into the product backlog

## Slide 42: Eye to the future
A detailed quality plan created with activities and estimates for summer 2012
Quality processes that could improve the quality of both the product and internal processes
Requirements / Design / Management / Quality / Risk

## Slide 43: Reflections on Quality Assurance
Having experienced people in the workshop is crucial to maximizing the value of the review
Correct lightweight methods can add more or equal value to the project as heavyweight methods
Managing time-boxed iteration with quality is a challenge as well as an opportunity
Requirements / Design / Management / Quality / Risk
Notes: - Qualitative methods works as long as individuals are committed and honest

## Slide 44: Approach
Requirements Management
Architecture Design
Project Management
Quality Assurance
Risk Management
Requirements / Design / Management / Quality / Risk

## Slide 45: Risk Management Process
Identification
  Format : Condition + Consequence
  Mini Team SRE (Software Risk Evaluation)
  Team members report every two weeks status meeting
Analyze
  Matrix of impact and possibility
  Prioritize by muti-voting
Plan
  Mitigation strategy for Top 3
Track
  Risk Manager report risks status bi-weekly in status meeting
  Risk Repository
Control
  Before iteration plan, reevaluate the risks in risk repository.
  Put the mitigation task into backlog
Requirements / Design / Management / Quality / Risk
Continuous Risk Management™

## Slide 46: Top 3 Risks
Condition | Consequence | Mitigation Strategy
Transport-level security decision not yet finalized in the OpenADR specification | may Cannot finalize the architecture design | Continuous communication with customer Isolate transport security components to enable extensibility
Team will use AWS for architecture verification and may exceed allocated budget | the team may overrun its budget given by the customer | Define the budget before doing verification on AWS and continuously monitor actual cost against budget Test approval process
No hands-on experience with large-scale systems and technical knowledge on protocol transports | may be not able to design the multi-transport architecture | Experiments for protocol (half done) Short and iteratively design
Requirements / Design / Management / Quality / Risk

## Slide 47: Lessons Learned
Project strategy is not “one size fits all.” Our design requires a higher degree of confidence because it is the primary deliverable.
Measurements are far more useful during the semester
TODO
Notes: Generic project strategy does not work for every project, need to define strategy based on project nature. Architecture heavy. Deliverable was evaluated architecture. We could have planned more time for verifying the architecture up front instead of kicking the period of uncertainty right before summer.
Underestimated complexity of architecture design. Why? We set a milestone which we can’t achieve. Based on what everyone else does.
Underestimated complexity of architecture design.
Risk driven project management should have been better.
Underestimated the design activities and thought we could reach go decision by end of spring, but we could not. Harder than expected.

## Slide 48: Summer 2012 Roadmap
Tools and Infrastructure
AWS Training
Protocol Extensibility Exp.
Service API Stub
Performance Exp.
Scalability Exp.
Week 1
Week 2
Iteration 12
Security Design and Exp.
Overhead
High-Level Design
Detail Design and Impl.
Verification
Legend:

## Slide 49
Tools and Infrastructure
AWS Training
Protocol Extensibility Exp.
Service API Stub
Performance Exp.
Scalability Exp.
Database Design & Impl.
Availability Exp.
Week 1
Week 2
Iteration 12
Protocol Gateway API
Security Design and Exp.
Design Refinement
Week 3
Week 4
Iteration 13
Verification Plan
Overhead
High-Level Design
Detail Design and Impl.
Verification
Legend:
Summer 2012 Roadmap

## Slide 50
Tools and Infrastructure
AWS Training
Protocol Extensibility Exp.
Service API Stub
Performance Exp.
Scalability Exp.
Database Design & Impl.
Week 1
Week 2
Iteration 12
Detail Design and Impl.
Core API
Security Design and Exp.
Test Infrastructure
Protocol Gateways
(XMPP/HTTP/AMQP)
Design Refinement
Week 3
Week 4
Iteration 13
Week 5
Week 6
Iteration 14
Verification Plan
Verification Plan
Availability Exp.
Protocol Gateway API
Overhead
High-Level Design
Detail Design and Impl.
Verification
Legend:
Summer 2012 Roadmap

## Slide 51
Verification of
scalability, performance, and availability
Design and implementation refactoring
Week 7
Week 8
Iteration 15
Overhead
High-Level Design
Detail Design and Impl.
Verification
Legend:
Summer 2012 Roadmap

## Slide 52
Verification of
scalability, performance, and availability
Design and implementation refactoring
Receive Service
Week 7
Week 8
Iteration 15
OADR Application Services
Week 9
Week 10
Iteration 16
Dispatch Service
Overhead
High-Level Design
Detail Design and Impl.
Verification
Legend:
Summer 2012 Roadmap

## Slide 53
Verification of
scalability, performance, and availability
Design and implementation refactoring
Receive Service
Week 7
Week 8
Iteration 15
OADR Application Services
OpenADR Services
Week 9
Week 10
Iteration 16
Week 11
Week 12
Iteration 17
Dispatch Service
Overhead
High-Level Design
Detail Design and Impl.
Verification
Legend:
Summer 2012 Roadmap

## Slide 54: Argonauts Team In Summer
Siddharth Subramanian
Team Lead
Rui Li
Chief Architect
Tharanga Gamaethige
Planning Manger
Matt Lenzo
Quality Assurance Lead
Dandan Zheng
Development Lead

## Slide 55: Acceptance Criteria
An architecture that supports XMPP, HTTP, and AMQP transports
An analysis of scalability and performance thresholds
A reference implementation appropriate for demonstrating and verifying key architectural qualities
Well-documented design rationale

## Slide 56: QA01 – Scalability Scenario
QA01 | Scalability
Source of Stimulus | An aggregator increases the size of its DR network
Stimulus | VTN utilization increases; the number of messages exchanged with VENs increases
Environmental Conditions | The VTN is at its peak capacity and serving 50,000 VENs Additional VENs will cause a degradation in response time
Architectural Elements | Routing Services Tier, Persistence Tier, Transport Services Tier
System Response | Additional VENs are added to the network New Dispatcher, Receiver, or Gateway instances are launched
Response Measures | No degradation in performance VTN should maintain 200 message per sec throughput Inbound and outbound messages processed in 500 ms

## Slide 57: QA01 – Scalability Design Decisions
Redundant hosting of application components with medium size servers

## Slide 58: QA01 – Scalability Design Decisions
Redundant hosting of application components with medium size servers

## Slide 59: QA01 – Scalability Design Decisions
Event-driven asynchronous communication

## Slide 60: QA01 – Scalability Design Decisions
Command Query Responsibility Segregation (CQRS)
Avoid distributed transactions

## Slide 61: QA06 – Protocol Extensibility Scenario
QA06 | Protocol Extensibility
Source of Stimulus | 
Stimulus | 
Environmental Conditions | 
Architectural Elements | 
System Response | 
Response Measures | 

## Slide 62: QA07 – Service Extensibility Scenario
QA06 | Protocol Extensibility
Source of Stimulus | 
Stimulus | 
Environmental Conditions | 
Architectural Elements | 
System Response | 
Response Measures | 

## Slide 63: Dynamic Perspective, Process Allocation View

## Slide 64: Static Perspective, OpenADR Service API

## Slide 65: Performance Quality Attribute Scenarios
QA03 Outbound Latency: Outbound message latency is measured from the time an event is initiated from the Application Services tier to the time it exits the Transport Services tier. For any one message, the total outbound latency should not exceed 500ms.
QA04 Inbound Latency: Inbound message latency is measured from the time a message or request is received by the Transport Services tier to the time it is processed by the Persistence Tier. For any one message, the total inbound latency should not exceed 500ms.
QA05 Throughput: For both inbound and outbound communication paths, the VTN should be able to process 200 messages per second. That is, when distributing events to VENs, the VTN should be able to sustain a burst throughput of 200 messages per second. When receiving asynchronous requests or responses from VENs, the VTN should be able to sustain 200 transactions per second.

## Slide 66: Deployability Quality Attribute Scenarios
QA10 Deployability: An administrator, familiar with a public or private cloud infrastructure, should be able to launch a VTN reference implementation and initiate a DR event in less than 20 minutes.

## Slide 67: Availability Quality Attribute Scenarios
QA14 Fault Detection: A fault occurs; faults have been defined using an appropriate fault model. The VTN detects the fault and notifies systems administrators within one minute using either Email or SMS. Fault information contains sufficient detail such that system administrators can take corrective action.
QA13 Failure Recovery: A failure occurs; failures are traceable to a specific system fault. Manual recovery of any one module can be completed in less than 5 minutes. In the event of failure, no messages are lost in either the outbound or inbound message paths.

## Slide 68: Security Quality Attribute Scenarios
QA12 Security: An attacker wishes to disrupt or manipulate a DR network in order to interrupt commercial or industrial operations or potentially damage equipment. The VTN does not respond to any illegitimate requests from unrecognized VENs or rogue applications.

## Slide 69: Key Business Constraints
Constraint | Description
Cost Limitation | Fixed budget and schedule for studio project
Schedule Limitation | Incremental delivery
Legal Restriction | No third-party libraries or components Nondisclosure and waiver of intellectual rights
Market Restriction | Simple, understandable design and implementation Supports the OpenADR 2.0 specification Uses industry standard protocols
Logistical Demands | Public cloud infrastructure may be necessary for demonstrating the required scale and performance

## Slide 70: Key Technical Constraints
Constraint | Description
Operating System | Target platform should be a Linux flavored operating system Amazon Machine Images (AMI) should support the selected OS
Computing Platform | The system should be verified on Amazon EC2 AMIs
Computer Languages | No usage of proprietary languages resulting in vendor lock-in Preferred computer languages are Java, Ruby or Python
Protocols/Standards | At a minimum, the system should support HTTP (SOAP/REST), XMPP, and an appropriate queuing protocol (e.g., AMQP or STOMP)
Tools/Methods | No proprietary software tools for developing, and testing the system
Computing Capacity | ADR system should support scaling out (scaling horizontally) by adding redundant computing and data storage nodes (servers).

## Slide 71: Top 3 Risks (BACKUP)
Risk | Mitigation | Trigger
Transport-level security decision not yet finalized in the OpenADR specification; Cannot finalize the architecture design | Continuous communication with customer Isolate transport security components to enable extensibility | No formal discussion about security in the first week in summer There is no stable requirement on system security before the second week in summer Design doesn’t meet security requirement by the second week of summer

## Slide 72: Top 3 Risks (Backup)
Risk | Mitigation | Trigger
Team will use AWS for architecture verification and may exceed allocated budget; the team may overrun its budget given by the customer | Define the budget before doing verification on AWS and continuously monitor actual cost against budget Test approval process | The team still do not familiar with AWS at the end of second week in summer Test plans have no defined budget before execution

## Slide 73: Top 3 Risks –Continued
Risk | Mitigation | Trigger
No hands-on experience with large-scale systems and technical knowledge on protocol transports; may be not able to design the multi-transport architecture | 1. experiments for protocol (half done) 2. short and iteratively design on protocol Extensibility and get feedback from mentors and customer (executing)" | "1. No one start to learn protocols before the end of spring semester . 2. No experiments design for simulate the protocol work

## Slide 74: Time spent in activities