## Slide 1: Project Roadmap
3rd Semester
2nd Semester
1st Semester
4th Semester
Stage 3
Create/ Refine Architecture
Stage 4
Architecture Review
Stage 5
Production Go/ No-Go Decision
Stage 6
Experimentation
Stage 1
Discover Architecture Drivers
Stage 2
Establish Project Scope
Stage 7
Production Planning
Stage 8
Production
Transition

## Slide 2: Stage - 1
Pre-conditions
  Architecture design team must be established.
  ACDM roles assigned to team members.
Activities
  Project introduction provided by system stakeholders.
  Architectural drivers elicitation workshop (ADW)
Post-conditions
  Initial master design plan created
  Stakeholders have been engaged in ADWs
  Raw architectural drivers collected, consolidated, and documented
Artifacts
  Initial draft of the master design plan
  The documented, consolidated raw architectural drivers

## Slide 3: Stage - 2
Pre-conditions
  The consolidated raw architecture drivers from stage 1 must be available.
Activities
  Analysis of the consolidated raw architectural drivers.
Post-conditions
  The architecture drivers specification is completed and reviewed and formally accepted by the stakeholders.
Artifacts
  Architecture drivers specification
  Updated master design plan

## Slide 4: Stage - 3
Pre-conditions
  For 1st iteration of stage 3, ADS must be present after analysis of the architectural drivers. If 2nd (or n th) iteration, the issues raised in stage -4 evaluation must have been addressed by the team through the experiments (stage 6)
Activities
  Create, design the initial architecture
  Refine architecture based on the output of design evaluation
Post-conditions
  The initial design is to be created – notional architecture
  The design is to be refined based on the review and the experiments conducted
  The documentation of the architectural design should be created or updated
Artifacts
  The initial or refined architectural design
  Updated master design plan
  Documentation artifacts
  Traceability matrix

## Slide 5: Stage - 4
Pre-conditions
  A sufficiently designed architecture with representation form the three primary perspectives. There must also be sufficient prose to describe the design and its rationale.
Activities
  Evaluation and review of the architectural design.
Post-conditions
  The design is reviewed, critiqued and evaluated. Key issues have been identified and documented.
Artifacts
  List of issues resulting from the review and the evaluation of the architectural design.

## Slide 6: Stage - 5
Pre-conditions
  The design must have been evaluated and the issues from the evaluation recorded and available to all team members
Activities
  Evaluation of the list of issues and ways to address them
  Go/No-go decision
Post-conditions
  Strategy for tackling issues uncovered during stage 4
  Decision is taken to further refine the architecture or if the team will begin planning the implementation of the design in the production stages
Artifacts
  Issue deposition document

## Slide 7: Stage - 6
Pre-conditions
  The team must have developed the issue deposition document and assigned responsible engineers to each issue for experimentation.
Activities
  Engineers will plan and carry out the specified activities for the issues they are responsible for and record the results of their work.
Post-conditions
  The experiments have been conducted for each issue according to the issue deposition document, which will provide the data that will be used to refine the architecture design.
Artifacts
  Collection of completed experimentation templates that contain the data that will be used to refine the architecture design.

## Slide 8: Stage - 7
Pre-conditions
  The architecture design has to be fully stabilized through iterations of design, evaluation, and refinement.
Activities
  Present the architecture to the detailed design and implementation engineers. Estimate the amount of time and resources required to develop the product.
Post-conditions
  The team will create a production schedule that can be used to plan and track the product or system’s detailed design and implementation activities.
Artifacts
  Detailed design and implementation schedules.

## Slide 9: Stage - 8
Pre-conditions
  The production planning activities of stage 7 are completed and a production schedule is ready for the production engineers.
Activities
  Implement, test, and integrate the system/product elements. Test the integrated system or product.
Post-conditions
  The system/product is ready for deployment in whole or in part.
Artifacts
  Detailed designs
  Units of implementation (software, hardware)