## Slide 1: Project Milestones
Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
1st Semester - 2011
2nd Semester - 2012
3rd Semester - 2012
4th Semester - 2012
Kickoff
Sep 23
Identify, define, and refine architectural drivers in iterative manner
SOW
Protocol Selection
Create and refine architecture through evaluation and experimentation
ADD*
V1.0
Core Implementation
Implement, integrate, and verify the architecture
Reference Implementation
Transition activities,
Postmortem
ADD*
White Paper
*Architecture Design Document
“Go decision”
“Go decision”
Notes: System wide architecture design is in place, but we verified it through just informal reasoning. This project requires harder evidence. Therefore we need to get more confidence on the design through experimentation or formal modeling.
Our process is based on ACDM