## Slide 1
Week 1
Week 3
Week 6
Week 5
Week 4
Week 2
Tools and Infrastructure
Training - AWS
Protocol Extensibility Exp.
Detail Design and Impl. Service API Stub
Performance Exp.
Scalability Exp.
Database Design & Impl.
Availability Exp.
Iteration 12
Iteration 13
Iteration 14
Detail Design and Impl. Protocol Gateway API
Detail Design and Impl. Core API
Security Design and Exp.
Verification Plan
Protocol Gateways (XMPP/HTTP/AMQP)
Buffer – Evaluate Results of Exp.
Overhead
High-Level Design
Detail Design and Impl.
Verification
Legend:

## Slide 2
Week 7
Week 9
Week 12
Week 11
Week 10
Week 8
Iteration 15
Iteration 16
Iteration 17
Functionality - ADR Events
OADR Service Provider Detail Design and Impl.
Dispatch Service Design and Impl.
Receive Service Design and Impl.
Verification of scalability, performance and availability
Design and Implementation Refactoring
Overhead
High-Level Design
Detail Design and Impl.
Verification
Legend: