## Slide 1: Project Schedule
SEP’11
OCT’11
NOV’11
DEC’11
JAN’12
FEB’12
MAR’12
Kickoff
Sep 23
Identify
Project,
Business
Goals
EOSP
Define
Refine
SOW/Scope
SRS/WBS
Notional Arch.
Arch. Drivers
Phase 1 - Inception
Iteration 1
Iterations
2-n
Arch. Refinement
MOSP
Notional
Arch.
Phase 2 - Elaboration

## Slide 2: Project Schedule
APR’12
MAY’12
JUN’12
JUL’12
AUG’12
…
DEC’12
Iterations
2-n
Arch. Refinement
Stable
Arch.
EOSP
Detailed Design,
Construction, Integration, Testing
EOSP
Transition,
White Paper,
Acceptance Tests
Iterations
…
EOSP
Phase 3 - Construction
… Phase 2
Phase 4 - Transition
Reference
Impl.
Final
Delivery

## Slide 3: Revision History
Name | Date | Reason for Changes | Version
Matt Lenzo | 2011.10.28 | Initial Version | 1.0