## Slide 1: Status Meeting [35 minutes]
2011.10.04
Agenda:
Progress Report [15 min]
Process Reflection [10 min]
Open Issues [5 min]
Mentor Minutes [5 min]
ARGONAUTS

## Slide 2: Progress [15 min]
Where are we?
ARGONAUTS

## Slide 3: Around the Table [5 min]
Matt – Team Lead, Client Liaison
Rui – Project Lead
Sid – Process Lead
Dandan – Quality Assurance Lead
Tharanga – Operations & Support Lead
ARGONAUTS

## Slide 4: Project Status [5 min]
Budgeted time (60 hours) vs. Actual time (41.6 hours)
  Difference of 18.40
  Need time categories
Include a graphic of where we are in the schedule
  What we’ve done
  Where are we trying to get to?
  How are resources allocated weekly?
ARGONAUTS

## Slide 5: Open Action Items [5 min]

## Slide 6: Process Reflection [10 min]
What are we doing?
ARGONAUTS

## Slide 7: Defining the Problem
Approach/Tool | Status | Purpose/Outcome
Contextual Design | ABANDONED | ✖
Kick-Off Meeting | COMPLETED | Business context Expectations and scope Success criteria Communication plan
Biweekly Conf. Call | ACTIVE | Client feedback and input Captured in client comm. log
?????? |  | Decompose the OpenADR spec Identify major business objects
What is the problem? What does the client want and need?
ARGONAUTS

## Slide 8: Operations
Approach/Tool | Status | Purpose/Outcome
Status Meetings | ACTIVE | Weekly heading check
Team Fridays | ACTIVE | Morale, team-building
Info Exchange Mtg | ACTIVE | Reduce knowledge gap
Action-Item Register | ACTIVE | Global, visible TODO list
Google Docs | ACTIVE | Configuration management Internal communication
Google Calendar | ACTIVE | Scheduling and coordination
Github (Argo) | ACTIVE | Shared repository w/ client
How do we formally operate and interact as a team?
ARGONAUTS

## Slide 9: Plans
Approach/Tool | Status | Purpose/Outcome
Time Tracker | ACTIVE | Resources expended
Risk-Register | ACTIVE | Continuous risk management
How do we manage, track, and evaluate our progress?
ARGONAUTS

## Slide 10: Design
How do we design a solution for our client’s problem?
Approach/Tool | Status | Purpose/Outcome
ARGONAUTS

## Slide 11: Open Issues [5 min]
Issues that need to be captured.
ARGONAUTS

## Slide 12: Mentor Minutes[5 min]
Feedback.
ARGONAUTS