## Slide 1: Status Meeting [30 minutes]
2011.10.11
Team Status [5 min]
Around the Table [5 min]
Project Status [10 min]
Process Reflection [5 min]
Mentor Minutes [5 min]
ARGONAUTS

## Slide 2: Team Status [Matt - 5 min]
Last Friday we decided that going forward:
  We start every project (studio or class) with a plan
  The plan makes use of all resources available
  The plan budgets and conserves those resources
  The plan is known to everyone
How we will move together
  Compensate for weaknesses with other’s strengths
  Learn from each other
  Trust it will get done (and then verify)
ARGONAUTS

## Slide 3: Around the Table [All - 5 min]
Matt – Team Lead, Client Liaison
Rui – Project Lead
Sid – Process Lead
Dandan – Quality Assurance Lead
Tharanga – Operations & Support Lead
ARGONAUTS

## Slide 4: Project Status [10 min]
Where are we?
ARGONAUTS

## Slide 5: Last Week [Rui - 3 min]
Week of Oct 9: (60 hours available)
  Used: 53.24 – many collaborative hours
Accomplishments
  Finished draft SOW outline/template
  Wrote objectives, vision, scope – sent to customer
  Developed initial WBS format
  Individually, came up with important work items
ARGONAUTS

## Slide 6: Current Week [Rui - 7 min]
This week
  Collaborate on finalizing initial WBS as a team
  Identify placeholders for major activities and tasks
  Learn more about architecture-centric process model
  What does our first iteration look like?
ARGONAUTS

## Slide 7: Process Reflection [5 min]
What are we doing?
ARGONAUTS

## Slide 8: Defining the Problem
Approach | Status | Useful? | Purpose/Outcome
Contextual Design | ABANDONED | 1 | N/A
Kick-Off Meeting | COMPLETED | 4 | Business context Expectations and scope Success criteria Communication plan
Biweekly Conf. Call | ACTIVE | ? | Client feedback and input Captured in client comm. log
What is the problem? What does the client want and need?
ARGONAUTS

## Slide 9: Operations
Approach/Tool | Status | Useful? | Purpose/Outcome
Status Meetings | ACTIVE | 3 | Weekly heading check
Team Fridays | ACTIVE | 5 | Morale check, team better
Info Exchange Mtg. | ACTIVE | 1 | Reduce knowledge gap
Action-Item Register | ACTIVE | 2 | Capture short, corrective actions
Google Docs | ACTIVE | 4 | Configuration management Internal communication
Google Calendar | ACTIVE | 3 | Scheduling and coordination
Github (Argo) | ACTIVE | 2 | Shared repository w/ client
How do we formally operate and interact as a team?
ARGONAUTS

## Slide 10: Plans
Approach/Tool | Status | Useful? | Purpose/Outcome
Time Tracker | ACTIVE | 3 | Resources expended
Risk-Register | ACTIVE | 1 | Continuous risk management
Task List | WIP | 4 | The current work plan
Wideband Delphi | WIP | ? | Initial estimation and schedule
How do we manage, track, and evaluate our progress?
ARGONAUTS

## Slide 11: Design
How do we design a solution for our client’s problem?
Approach/Tool | Status | Useful? | Purpose/Outcome
ARGONAUTS

## Slide 12: Mentor Minutes[5 min]
Feedback.
ARGONAUTS