## Slide 1: Status Meeting [30 minutes]
2011.10.18
Team Status [5 min]
Around the Table [5 min]
Project Status [10 min]
Process Reflection [5 min]
Mentor Minutes [5 min]
ARGONAUTS

## Slide 2: Team Status [Matt - 5 min]
We believe we can achieve high quality results
  With more distributed effort
  In less time
  With contributions from the whole team
We will be more focused when:
  We can articulate the objectives of our project
  We can communicate our strategic plan
  We can track our progress against the strategic plan
ARGONAUTS

## Slide 3: Around the Table [All - 5 min]
Matt – Team Lead, Client Liaison
Rui – Project Lead
Sid – Process Lead
Dandan – Quality Assurance Lead
Tharanga – Operations & Support Lead
ARGONAUTS

## Slide 4: Project Status [10 min]
Where are we?
ARGONAUTS

## Slide 5: Last Week [Rui - 3 min]
Week of Oct 10: (60 hours available)
  Used: 69.10 – many collaborative hours
Accomplishments
  Collaborate on finalizing initial WBS as a team
  Identify placeholders for major activities and tasks
  Team meeting minutes template
  Agreement with clients on project goals
ARGONAUTS

## Slide 6: Current Week [Rui - 7 min]
This week and next week
  15-month strategy with architecture milestones (for client)
  Define activities in iterations 2 and 3
  Tailor processes from ACDM
  Identify architectural drivers
  Capture tasks identified in iteration 1 planning meeting
    How to track them – task list
    How to measure completion
ARGONAUTS

## Slide 7: Process Reflection [5 min]
What are we doing?
ARGONAUTS

## Slide 8: Defining the Problem
Approach | Status | Useful? | Purpose/Outcome
Contextual Design | ABANDONED |  | N/A
Kick-Off Meeting | COMPLETED |  | Business context Expectations and scope Success criteria Communication plan
Biweekly Conf. Call | ACTIVE |  | Client feedback and input Captured in client comm. log
What is the problem? What does the client want and need?
ARGONAUTS

## Slide 9: Operations
Approach/Tool | Status | Useful? | Purpose/Outcome
Status Meetings | ACTIVE |  | Weekly heading check
Team Fridays (or Mondays) | ACTIVE |  | Morale check, team better
Info Exchange Mtg. | ACTIVE |  | Reduce knowledge gap
Action-Item Register | ACTIVE |  | Capture short, corrective actions
Google Docs | ACTIVE |  | Configuration management Internal communication
Google Calendar | ACTIVE |  | Scheduling and coordination
Github (Argo) | ACTIVE |  | Shared repository w/ client
How do we formally operate and interact as a team?
ARGONAUTS

## Slide 10: Plans
Approach/Tool | Status | Useful? | Purpose/Outcome
Time Tracker | ACTIVE |  | Resources expended
Risk-Register | ACTIVE |  | Continuous risk management
Task List | WIP |  | The current work plan
Wideband Delphi | WIP | ? | Initial estimation and schedule
How do we manage, track, and evaluate our progress?
ARGONAUTS

## Slide 11: Design
How do we design a solution for our client’s problem?
Approach/Tool | Status | Useful? | Purpose/Outcome
ARGONAUTS

## Slide 12: Mentor Minutes[5 min]
Feedback.
ARGONAUTS