## Slide 1: Status Meeting [30 minutes]
2011.11.01
Team Status [3 min]
Around the Table [5 min]
Project Status [10 min]
Process Reflection [7 min]
Mentor Minutes [5 min]
ARGONAUTS

## Slide 2: Team Status [Matt - 3 min]
CRAZY WEEK!
  Let’s be realistic with how much we can do before Wednesday
  Let’s pull together in every project, get it done, move on
  Project owners
This Friday – Bi-weekly Call
  We already have tasks and budgets
  We don’t need more planning
ARGONAUTS

## Slide 3: Around the Table [All - 5 min]
Matt – Team Lead, Client Liaison
Rui – Project Lead
Sid – Process Lead
Dandan – Quality Assurance Lead
Tharanga – Operations & Support Lead
ARGONAUTS

## Slide 4: Project Status [10 min]
Where are we?
ARGONAUTS

## Slide 5: Last Week [Rui - 3 min]
Week of Nov 17: (60 hours available)
  Used: 36 hours
Accomplishments
ARGONAUTS

## Slide 6: Current Week [Rui - 7 min]
This week
  Read OpenADR document and Identify quality attributes(all/3)
  Document quality attributes & constrains(Tharanga/9)
  Tailor processes from ACDM(sid/5)
  Create macro plan/ strategy(Matt/3)
  Plan for iteration 1(Rui/4{2})
  High-level plan for iteration 2 and 3 (Sid/5,Matt/5,Rui/5)
ARGONAUTS

## Slide 7: Process Reflection [7 min]
What are we doing?
ARGONAUTS

## Slide 8: Defining the Problem
Approach | Status | Useful? | Purpose/Outcome
Contextual Design | ABANDONED |  | N/A
Kick-Off Meeting | COMPLETED |  | Business context Expectations and scope Success criteria Communication plan
Biweekly Conf. Call | ACTIVE |  | Client feedback and input Captured in client comm. log
What is the problem? What does the client want and need?
ARGONAUTS

## Slide 9: Operations
Approach/Tool | Status | Useful? | Purpose/Outcome
Status Meetings | ACTIVE |  | Weekly heading check
Team Fridays (or Mondays) | ACTIVE |  | Morale check, team better
Info Exchange Mtg. | ACTIVE |  | Reduce knowledge gap
Action-Item Register | ACTIVE |  | Capture short, corrective actions
Google Docs | ACTIVE |  | Configuration management Internal communication
Google Calendar | ACTIVE |  | Scheduling and coordination
Github (Argo) | ACTIVE |  | Shared repository w/ client
How do we formally operate and interact as a team?
ARGONAUTS

## Slide 10: Operations
Approach/Tool | Status | Useful? | Purpose/Outcome
Drop Box | ACTIVE |  | Have a common place for team members to share files Co-ordination of group projects
How do we formally operate and interact as a team?
ARGONAUTS

## Slide 11: Plans
Approach/Tool | Status | Useful? | Purpose/Outcome
Time Tracker | ACTIVE |  | Resources expended
Risk-Register | ACTIVE |  | Continuous risk management
Task List | WIP |  | The current work plan
Wideband Delphi | WIP | ? | Initial estimation and schedule
How do we manage, track, and evaluate our progress?
ARGONAUTS

## Slide 12: Mentor Minutes[5 min]
Feedback.
ARGONAUTS