## Slide 1: Status Meeting [35 minutes]
2011.11.08
Roles & Responsibilities [10 min]
Around the Table [5 min]
Project Status [10 min]
Process Reflection [5 min]
Mentor Minutes [5 min]
ARGONAUTS

## Slide 2: Roles & Responsibilities [10 min]
ARGONAUTS

## Slide 3: Project Status [10 min]
Where are we?
ARGONAUTS

## Slide 4: Last Week [Rui - 3 min]
Week (9 of 14)of Nov 10: (60 hours available)
  Used: 50
Accomplishments
  (Just-In-Time Learning) Read Architecture in Practice
  Split and Agree on Format of Capturing Qas
ARGONAUTS

## Slide 5: Current Week [Rui - 7 min]
This week(10/14)
  Presentation for studio (R,M)
  Scalability and Performance in SRS doc(D & S)
  Tailor processes from ACDM(T)
  Review SRS doc(Team)
  Update WBS in proper format(R)
ARGONAUTS

## Slide 6: Process Reflection [5 min]
What are we doing?
ARGONAUTS

## Slide 7: Defining the Problem
Approach | Status | Useful? | Purpose/Outcome
Biweekly Conf. Call | ACTIVE (same) |  | Client feedback and input Captured in client comm. log
What is the problem? What does the client want and need?
ARGONAUTS

## Slide 8: Operations
Approach/Tool | Status | Useful? | Purpose/Outcome
Status Meetings | ACTIVE(same) |  | Weekly heading check
Team Fridays (or Mondays)- Team members love this! | ACTIVE (same) |  | Morale check, team better
Action-Item Register | ACTIVE(same) |  | Capture short, corrective actions
Google Docs | ACTIVE(down) |  | Configuration management Internal communication
Google Calendar | ACTIVE(same) |  | Scheduling and coordination
Github (Argo) | ACTIVE(same) |  | Shared repository w/ client
How do we formally operate and interact as a team?
ARGONAUTS

## Slide 9: Operations
Approach/Tool | Status | Useful? | Purpose/Outcome
Drop Box | ACTIVE(same) |  | Have a common place for team members to share files Co-ordination of group projects
Iteration Cycles | ACTIVE(same) |  | To let people know what they are exactly supposed to do. To improve focus To create and refine deliverables and artifacts
Daily Stand up meetings | Proposed | ? | To get an understanding of what everyone does on a daily basis. To address concerns/blocks that people face while carrying out assigned tasks
How do we formally operate and interact as a team?
ARGONAUTS

## Slide 10: Plans
Approach/Tool | Status | Useful? | Purpose/Outcome
Risk-Register | ACTIVE (same) |  | Continuous risk management
Task List | ACTIVE (same) |  | The current work plan
Planning Poker | ACTIVE (same) |  | Initial estimation and schedule
How do we manage, track, and evaluate our progress?
ARGONAUTS

## Slide 11: Design
How do we design a solution for our client’s problem?
Approach/Tool | Status | Useful? | Purpose/Outcome
ARGONAUTS

## Slide 12: Mentor Minutes [5 min]
Feedback.
ARGONAUTS