## Slide 1: Status Meeting [37 minutes]
2011.12.06
Close action items - Matt [2 min]
EOSP – Matt [10 min]
Project Status – Rui [5 min]
Risks – Tharanga [5 min]
Process Reflection – Sid [10 min]
Mentor Minutes [5 min]
ARGONAUTS

## Slide 2: Close Action Items [2 min] - Matt
Close open issues
ARGONAUTS

## Slide 3: EOSP [10 min] - Matt
Structure and Breakdown
ARGONAUTS

## Slide 4: Project Status [5 min] - Rui
Where are we? Where are we going?
ARGONAUTS

## Slide 5: View From Macro plan
SEP’11
OCT’11
NOV’11
DEC’11
JAN’12
FEB’12
MAR’12
Kickoff
Identify Architectural Drivers
Business Goals
EOSP
SOW
SRS
Phase 1
Architecture Refinement and Prototyping
MOSP
Notional
Architecture
Phase 2
Architectural Spike on
Multiple Protocol

## Slide 6: Process Reflection [10 min] - Sid
What are we doing?
ARGONAUTS

## Slide 7: Defining the Problem
Approach | Status | Useful? | Consolidated Comments
Biweekly Conf. Call | ACTIVE (same) |  | Need to be prepared before any conference call. Objectively need to identify things that need to gotten out of such conference calls. Will have a better picture of this after this week’s conference call.
What is the problem? What does the client want and need?
ARGONAUTS

## Slide 8: Operations
Approach/Tool | Status | Useful? | Consolidated Comments
Status Meetings | ACTIVE(up) |  | Structure is much better. Higher productivity. We seem to be fixing things.
Team Fridays (or Mondays)- Team members love this! | ACTIVE (down) |  | We have not been having them.
Action-Item Register | ACTIVE(up) |  | Issue tracker is great for this.
Google Docs | ACTIVE(up) |  | Good for asynchronous work Becoming less cluttered
Google Calendar | ACTIVE(same) |  | Good.
How do we formally operate and interact as a team?
ARGONAUTS

## Slide 9: Operations
Approach/Tool | Status | Useful? | Consolidated Comments
Iteration Cycles | ACTIVE(same) |  | Helps us greatly is planning Good/Nice
Github (Argo) | ACTIVE(same) |  | Still learning. Looks great We need to identify which aspects of git are working and which aspects are not working.More modularity.
How do we formally operate and interact as a team?
ARGONAUTS

## Slide 10: Plans
Approach/Tool | Status | Useful? | Purpose/Outcome
Risk-Register | ACTIVE (same) |  | Risk management itself is a RISK Mitigation strategies?
Iteration Burn down (Task List) | ACTIVE (same) |  | Need to enter time data Need to generate useful data out of it
Planning Poker | ACTIVE (same) |  | Works for us How can we improve estimates?
WBS | ACTIVE (same) |  | Not as useful as had hoped Don’t know if we take a look at it anymore
Milestone Planning | ACTIVE (same) |  | This is good Its easy to identify tasks when you have a milestone in mind
How do we manage, track, and evaluate our progress?
ARGONAUTS

## Slide 11: Mentor Minutes [5 min]
Feedback.
ARGONAUTS