## Slide 1: Status Meeting [50 minutes]
2012.06.05
Round Table [3 min]-Team
Action Items [2 min]-Sid
Project Progress [15 min]-TG
Architecture Design Updates [5 min]-Rui
Architecture Experiments Updates [5 min]-Dan
Metrics and Measurements [5 min]-Matt
Open Risks and Mitigation Strategies [5 min]-TG
Mentor Comments [10 min]-Team
ARGONAUTS

## Slide 2: Round Table[3 min] - Team
ARGONAUTS

## Slide 3: Action Items[2 min] - Sid
ARGONAUTS

## Slide 4: Project Progress[15 min] - TG
ARGONAUTS

## Slide 5: Architecture Design Updates [5 min] - Rui
ARGONAUTS

## Slide 6: Architecture Experiments Updates [5 min] - Dan
ARGONAUTS

## Slide 7: Metrics and Measurements [5 min] - Matt
ARGONAUTS

## Slide 8: Sustainable Pace Goal – 48hrs

## Slide 9: Sustainable Pace Goal – 48hrs
Recommendation:
48 task hours per person-week is not sustainable
Plan using 42 task hours per person-week

## Slide 10: Sustainable Pace Goal – 42hrs

## Slide 11: 30% Overhead Goal
Resource | Week-1 | Week-2 | % Change
Team Lead | 41% | 24% | -42%
Chief Architect | 21% | 35% | +69%
Development Lead | 31% | 22% | -29%
Planning Manager | 60% | 47% | -22%
Quality Assurance | 32% | 33% | +2%
Team | 37% | 32% | -14%

## Slide 12: 30% Overhead Goal
Week-2 Overhead Activity | Hours
WP00.1.24: Iteration 13 Planning | 21hrs
WP00.1.5: Standup Meetings | 8.5hrs (30min / meeting)
WP00.1.9: Planning and Tracking | 7.8hrs (-48%)
Potential Issues:
  Standup meetings are exceeding 15min/meeting

## Slide 13: 30% Overhead Goal
-11%
-20%

## Slide 14: General Indicators

## Slide 15: General Indicators
QA Improvements:
ETVX criteria for tasks
Iteration Reflection

## Slide 16: Open Risks and Mitigation Strategies [5 min] - TG
ARGONAUTS

## Slide 17: Mentor Comments[10 min] - Team
ARGONAUTS